Weekly Status Report

General Information

- Week Ending: July 17th, 2026

- Project/Team: BAU

Progress This Week

- (M)DPE-1369: Home Fixtures table to SF

- (M)DPE-1185: Add columns to RR_STRGY_MSTR (Class Release)

- (S)DPE-1400: Filtering condition to be removed from table AAJRQT00(Class Release)

- (S)DPE-1401: 2 new tables and 1 adding fields to existing table (29th deployment)

- (S)DPE-1479: EDS.BEDROCK. L_MERCHANT_STATUS_LOG to SF (to be migrated to prod on 22nd)

- (S)DPE-1370: New data file to Acxiom (Dev UAT completed waiting for Prod for 29th )

- (R)DPE-1125: History load for Trim tables

- (R)DPE-1403: Fix for Core.Account_Payment to allow for accurate reporting from Treasury (Development complete, testing in progress)

- (R)DPE-1404: Adding product_sub_cd logic for Home Fixtures to Month End Param files for Core.Account_Monthly

- (R)DPE-1480: Updates to Account Daily and monthly (User approval not received yet, to be deployed on 08/05)

- (M)DPE-1371: eDispute Manual Dispute Migration & ETL Changes (Dev, User approval completed migration on July 29th)

- (M)DPE-1360: DAG Schedules for Cal tables for 1st of month at 12 noon

Priorities for Next Week (Upcoming Plans)

- (M)DPE-1508: Glue job migration to prod from password to key based Authentication (29th deployment)

- (M)DPE-1473: 3 pipelines from SF to Archer

- (M)DPE-352: AP_PULSE_SM_LOG needs to be brought to SF

- (S)DPE-1405: CLASS CSAOPT00 table to SF

- (S)DPE-1479: EDS.BEDROCK. L_MERCHANT_STATUS_LOG to SF (to be deployed 29th)

- (S)DPE-1426: ML 1.0 stage1 calibrated score data to SF (Dev completed, testing in progress)

- (R)DPE-1480: Updates to Account Daily and monthly

Risks/Issues/Blockers:

- None

History Statistics: